## Slide 1: Remote Eye-Tracking Software Proposal
CS Capstone Team 12
Proposal #25
Notes: Good evening, we are excited to talk to you about our capstone proposal. We are going to be diving into a world of UX research featuring eye tracking capabilities to improve web development and design flow.

## Slide 2: Team and Sponsor Information
PFW CS Department - Sponsor
Prof. Jay Johns - Faculty Advisor
Dominic Minnich - Team Leader
Sulaiman Hussain, Logan Smith, Kyle Benich - Team Members
Notes: - and here's Kyle, with the intro.

## Slide 3: Intro
This project proposes the development of a software tool utilizing standard computer integrated cameras to perform eye-tracking for remote user experience (UX) testing. Unlike conventional methods requiring specialized equipment, this solution aims to provide a cost-effective alternative for UX researchers by enhancing remote UX testing capabilities, improving data accuracy, and increasing accessibility.
Notes: Our hope is that a user will be able to approach our website, create an account, create a project, upload a figma design document, and then have the option to send guest/and or test invites out to people. These test invites will display the figma design on a webframe, while asking to record the guest's screen and webcam. The guest will then perform a preset task, and the eyetracked data will be overlaid onto the screen recorded footage. That footage is sent serverside, and the user can see how people interact with their UX.

## Slide 4: Problem Statement
Traditional UX testing relies on physical labs and expensive specialized hardware, limiting its accessibility. The challenge is to create a software tool that enables remote, accurate, and accessible UX testing using only standard cameras, addressing current limitations and democratizing access to UX insights.

## Slide 5: Project Goals & Objectives
SMART Goals: Develop and deploy a functional and accurate eye-tracking tool by May.
Long-Term: Establish the software as a leading remote UX testing tool.
Short-Term: Build core functionalities, test, and refine the product.

## Slide 6: Scope
In-Scope: Development of Flask server, eye-tracking implementation, user roles, and video recording.
Out of Scope: No development of specialized hardware or unrelated analysis.
Constraints: Limited budget, time, and reliance on open-source tools.

## Slide 7: Methodology
Approach: Agile development methodology for iterative building and feedback.
Tools: Flask, Python, WebGazer, JavaScript, HTML, CSS, SQLite, Proxmox Server, GitHub

## Slide 8: Timeline
Development Stages: Planning, design, development, integration, testing, deployment.
Milestones: Prototype, eye-tracking integration, Server setup, user testing, and feedback.

## Slide 9: Risk Analysis
Risks: Technical challenges, privacy concerns, limited user access, over reliance on open source.
Mitigation: Regular code reviews, encrypted data, clear content and consent protocols.
Notes: Our Risks. Technical challenges because we are using embed webcams, as everyone knows not all camera are made equal.
Privacy concerns -because of using their camera and screen recording
Limited user access so we are not overloading our servers
Over reliance on open source because we are not in control of their changes
Mitigation of risks: regular code reviews, encrypted data, and clearing up any confusion on consent protocols

## Slide 10: Stretch Goals
Mobile Support
Heat map
Task Splitting post video recording
More data and reporting
Expanded domain support (Beyond figma domain)
Notes: Stretch goals: These are goals that would be nice to implement if progress allows it.
Some of these would include:
Cross platform and mobile support. Utilizing phone cameras to record and track data. This would be wonderful for UX research as anyone with a phone could participate.
Heat Mapping
Task splitting post video recording
More data and reporting
And expanded support for more domains other than figma

## Slide 11: Deliverables
Github Repo (With Version History)
Web App (“eyec.design” / “eyeconnect.design”, pronounced I see Design)
Documentation
Notes: We plan to deliver a full documented github repo with version history.
The actual developed Web application
And our documentation during production.

## Slide 12: Any Questions?
Notes: Thank you so much for listening to our proposal.
Are there any questions?